PALM — Home Care Contracts (PalmCare AI)

Implementation Plan

Step-by-step build sequence

Owner: Muse Ibrahim / Palm Technologies Inc.    •    Status: Living document    •    Last updated: 2026-06

Build Order (security & data foundations first)

Foundations: Supabase project, schema + RLS policies, Auth (email verify, password rules, leaked-password check).

Backend skeleton: FastAPI on Railway, Pydantic validation, rate limiting, secrets via env.

Client management: schema + CRUD endpoints + iOS/web 7-section form.

Recording/upload: capture audio, store in Supabase Storage, AI consent gate before any send.

AI pipeline: transcribe → speakers → billables → SOAP → contract (with state_rules).

Review UX: Visit Detail tabs (transcript, billables accept/deny, notes, contract w/ 3 templates).

Compliance: consent screens (registration + pre-processing), privacy policy, audit logging.

Monetization: subscriptions + RevenueCat/Superwall; pricing experiments, cancellation save-offer, day-3 push.

Growth/ASO: onboarding wow-moment, keyword-optimized listing, how-it-works screenshots.

Hardening: get_advisors clean, indexes, storage cleanup, log/alerting on pipeline retries.

Per-Feature Definition of Done

Security ship-gate passed (RLS, server-side authz, rate limits, validation, token storage).

Cost ship-gate passed (scoped queries, indexes, no leaked connections, storage clean).

Accessibility labels + loading/error states present.

Committed to git (auto-commit rule).

Release Checklist (iOS)

Bump CURRENT_PROJECT_VERSION, archive, upload; wait for VALID.

Set 'What to Test', attach build to external group, invite testers.

Submit for review with working demo account.